| ##### Building Clean & Vacate Clean Safe Work Method Statement (SWMS) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Business Contact: |  |  | Phone #: |  |  |  | Principal Contractor (PC): |  |  |  |  |
| Responsible person (for monitoring SWMS and work): |  |  |  |  |  |  | PC Address: |  |  |  |  |
| Signature: |  |  |  | Date: |  |  | PC Phone #: |  | Date SWMS provided to PC: |  |  |
| Contact Phone #: |  |  |  |  |  |  | Job Site Address: |  |  |  |  |
| Site Management Plan | Is the work associated with a Construction Project? Yes No |  |  |  |  |  |  | If yes – This SWMS must align with requirements of the Site Management Plan in place for the Construction Project. |  |  |  |
| This work activity involves the following “High-Risk Construction Work” (HRCW - identified in the Job Task column) |  |  |  |  |  |  |  |  |  |  |  |
| Confined spaces |  | Mobile plant movement |  |  |  | Demolition of a load-bearing structure |  |  |  |  | Asbestos disturbance |
| Using explosives |  | Diving work |  |  |  | Artificial extremes of temperature |  |  |  |  | Tilt-up or pre-cast concrete |
| Pressurised gas distribution mains or piping chemical, fuel or refrigerant lines energised electrical installations or services |  |  |  |  |  |  |  |  |  |  |  |
| Structures or buildings involving structural alterations or repairs that require temporary support to prevent collapse |  |  |  |  |  |  |  |  |  |  |  |
| Involves a risk of a person falling from 2m or more, including work on telecommunications towers |  |  |  |  |  |  |  |  |  | Work in a ceiling space (W.A. Only) |  |
| Working at depths greater than 1.5 metres, including tunnels or mines |  |  |  |  |  | Work in an area that may have a contaminated or flammable atmosphere |  |  |  |  |  |
| Work carried out adjacent to a road, railway or shipping lane, traffic corridor |  |  |  |  |  | In or near water or other liquid that involves the risk of drowning |  |  |  |  |  |
| WORKING WITH A RISK OF A FALL OVER 2 METRES. Select the fall from height 'hierarchy of control level' considered when establishing controls: |  |  |  |  |  |  |  |  |  |  |  |
| L 1: Work on the ground or solid construction |  |  |  |  | L 4: Use a fall arrest system e.g., safety harness, catch platforms |  |  |  |  |  |  |
| L 2: Use a passive fall restraint system e.g., guard rails, scaffolding, EWP |  |  |  |  | L 5: Implement administrative controls e.g., signage, or instruction |  |  |  |  |  |  |
| L 3: Use a work positioning system e.g., travel restraint, rope access |  |  |  |  | Other? |  |  |  |  |  |  |
| More than one of these measures to reduce risk can be used. For example, engineering controls like edge protection can be implemented with administrative controls like training and use of this SWMS, while wearing PPE (non-slip shoes). Please describe why it is not reasonably practicable to use higher-order control measures. E.g. The job is less than 5 minutes on a ladder. |  |  |  |  |  |  |  |  |  |  |  |

| Planning/Preparation | - Liaise with Principal Contractor to identify on-site safety systems and procedures - Establish supervisory and communication arrangements - Principal contractor to confirm emergency response procedures are in place. |  |
| --- | --- | --- |
| Hold Points | - Hold points identified and signed off before continuing work. Specify? |  |
| Training/Licence | - All workers to have a General Construction Induction Card - Relevant workers have relevant certificates of competency, licenses, and training. Specify on the SWMS Sign-off for each worker. - Trained First Aider on site - All workers trained in site-specific emergency and evacuation procedures, SWMS, safe work procedures, and safety data sheets. |  |
| Worker duties and responsibilities | - Fit condition for work, i.e.,, no signs of fatigue, alcohol or drugs - Attend all site inductions/briefings - Comply with all site requirements, e.g. PPE, Traffic Management Plans (TMP) - Only carry out work related to the contract - Inspect completed work and report possible safety, environmental and quality matters to the supervisor. |  |
| Monitor/Review | - All people involved in the task must have this SWMS communicated to them before work commences - SWMS to be reviewed and amended if necessary, in consultation with relevant people after any near miss or incident - If additional site hazards identified, review this SWMS and amend control measures to suit - People, including workers, contractors and sub-contractors, affected by the revisions to this SWMS, must be informed ASAP - Give the principal contractor a copy of the revised SWMS - The site supervisor to monitor works against the controls stated in this SWMS - SWMS must be kept on-site and made available for inspection or review - Keep a record of this SWMS until the job is complete or for two years if involved in a notifiable incident - Regardless of any other factor, the person in control of the workplace must review this SWMS at least annually. |  |
| Site-Specific Notes: |  | Act, Regulations, Codes of Practice References: How to add your references Step 1: Click the link below to download your reference list (save it to an appropriate location on your computer) Step 2. Open the reference list document and Copy and Paste the relevant references into this section Step 3. Remember to remove this instruction before adding references Legislation and Codes of Practice Reference List Download –. |

| Personal Protective Equipment (PPE) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Foot Protection | Hearing Protection | High Visibility | Head Protection | Eye Protection | Face Protection | Hand Protection | Protective Clothing | Breathing Protection | Sun Protection | Safety Harness | Do not wear rings, watches or jewellery that may become entangled. Long and loose hair must be tied back. |

| Job Task | Hazards | IR | Control Measures Inherent Risk-rating (IR) before controls - Residual Risk-rating (RR) after controls |  | RR | Responsible Person |
| --- | --- | --- | --- | --- | --- | --- |
| - Planning | Personal injury from unknown hazards | 3H | - A confirmation has been sought that the site is ready for cleaning and no construction hazards are present or, all known risks have been mitigated. |  | 2M | Supervisor to obtain confirmation |
| - Arrival on-site & assess onsite conditions | Personal injury, property damage &/or environmental incident | 3H | - The vehicle should be positioned in a safe location, clear of traffic/vehicles/pedestrians during equipment delivery and materials removal (deploy physical barriers, caution signs as necessary) - Do not park illegally - Identify and obey all safety-related signage (check site entry requirements) - Report to the Site Supervisor - Ensure site-specific induction undertaken - Assess mobile phone reception - The worksite is exactly as detailed in the Terms of Agreement or Contract - Complete a JSA specifying control measures for any unanticipated hazards. |  | 2M | Supervisor to check the site and conduct JSA where necessary |
| - Work area set-up | Unauthorised access to the work area | 3H | - Establish an exclusion zone for other workers and the public. i.e., those not associated with the activity - Maintain awareness of unauthorised people attempting to enter or entering the work area - If members of the public or unauthorised personnel enter the exclusion zone, stop work until removed from the work zone. |  | 2M | Supervisor and workers to follow control measures |
| - Environment | Environmental impact | 3H | - Noise & vibration - Be aware of maximum noise levels at the site - The plant is maintained to minimise noise - No noise produced outside council approved hours of operation - Waste - place all wastes and rubbish in bins or other appropriate containers - Separate recycle waste from general waste - Fuels, oils & chemicals - ensure that a spill response kit is available at all times and clean up spills immediately - Follow instructions in SDS for clean-up requirements - Dispose of chemicals correctly, empty containers/bags in approved waste containers - Triple rinse all empty/unwanted containers and make containers unusable before disposal. - Waterways & soils - do not wash out tools or containers where residue can enter waterways or drains. - Native vegetation & weeds - ensure that plant is washed free of dirt, vegetation, debris before travelling between sites. - Vehicle movement - follow the TMP, only travel on established tracks and roads - Use designated entry and exit points. - Terrestrial fauna - No domestic animals on-site - Ensure all food scraps placed in lidded bins. |  | 2M | Supervisor and workers to ensure control measures followed |
| - Check weather conditions & prepare | Extreme weather | 3H | - Check weather conditions – do not work outdoors in extreme conditions - Reschedule works to work in more moderate temperatures. |  | 2M | Supervisor to maintain awareness of weather conditions Workers to follow controls |
|  | Hyperthermia Hypothermia | 3H | - Ensure that workers are trained to recognise the symptoms of hyperthermia and hypothermia |  | 2M |  |
|  |  |  | - Hot conditions. Ensure: - Suitable protective clothing - Sun brim on hard hats - Safety glasses - UV rated - Use 30+ sunscreen on exposed skin - Adequate drinking water - Access to shade on breaks - Adequate breaks. | - Cold conditions. Ensure: - Schedule warm-up breaks - Hold breaks inside - Dress warmly in layers - Stay dry (wet clothing chills the body rapidly) - Workers must get out of the cold as soon as they can if starting to feel symptoms - Alcohol, cigarettes, caffeine and certain medications increase susceptibility to cold. |  |  |
| - HRCW Working near powered mobile plant | - Struck by mobile plant - Crush injuries - Amputation - Entanglement - Fatality | 4A | - Follow the traffic management plan (TMP) requirements - Ensure ground workers and mobile plant operators are aware of the TMP and no-go zones - Some TMP may say that pedestrians have the right-of-way. Never assume this. Make visual and verbal contact with the plant operator as required - Ensure an effective system of communication between the machine operator and ground workers is established before work commences - Check constantly for changing hazards and monitor work position at all times, ensure: - Do not stand behind reversing vehicles - Allow sufficient distance from the plant during operation - No work is conducted in established “no go zones” for pedestrians - Alertness at all times. Listen for reversing alarms/beepers & calls from Plant Operators - Safety/warning signs, spotters, traffic barriers. must be obeyed as required - Work positions should be in clear sight of plant operators - Groundworkers are instructed: - Not to approach mobile plant until the operator has agreed to their request to approach - Onset distances to maintain from the mobile plant while in operation - Are made familiar with the blind spots of the mobile plant - Not to look directly at laser beams - High visibility clothing worn at all times by all workers. |  | 2M | Supervisor and workers to ensure control measures followed |
|  | Noise | 3H | - Ensure that the sound a worker is exposed to at the workplace does not exceed the exposure standard for noise (85dB averaged) - Hearing protection for workers is required, ensure: - To wear ear protection (earplugs are not sufficient protection by themselves) - It is worn throughout exposure to noise. |  | 2M |  |
| - Working at elevated levels | Falls from trestles or platform ladders | 3H | - Do not work at heights over two metres (unless a specific working at heights SWMS is in place and followed for the task) - Use long-handled hand tools and extension poles where possible - Trestle scaffold: - Guardrails, toe board sides & ends are in place - Erected as per manufacturer’s specifications - Purpose-designed pins - Min 2 planks or 450mm wide - A suitable span of planks (based on thickness). Example: Thickness of 38mm = 1.5m span, the thickness of 50mm = 2m span, the thickness of 63mm = 2.5m span) - If platform ladders are the only option, ensure they are: - Industrial grade, have a minimum 120kg safe working load rating, good condition - Inspected following manufacturers’ instructions, before use - Fibreglass for working around electricity - Ensure the base is fully open and the spreaders are locked - Ensure 3 points of contact remain on the ladder at all times - Always maintain the majority of your bodyweight inside the perimeter of the platform or stiles - Ensure footwear is suitable. Snug-fitting shoes/boots with flat, non-slip soles, no loose soles, long laces, soles that are oily, or caked with mud etc. |  | 2M | Supervisor and workers to ensure control measures followed |
| - Cleaning | Contact with hazardous chemicals | 3H | - SDS is obtained for all chemicals and is accessible: ensure current (issue date with five years) - Implement all controls as per label and SDS - Before mixing any chemicals, check for compatibility and refer to SDS - All containers (original container or decanted portions) supplied for use at a workplace, must have a label with all required details listed. Do not use a container if not correctly labelled - Ensure the correct chemical handling equipment is available and in good condition - Use with adequate ventilation - Ensure spill kit is are available at all times - DO NOT eat or drink when handling chemicals - DO NOT eat or drink without washing hands thoroughly first - DO NOT take food into the work area where chemicals are being used or stored - DO NOT wear contaminated PPE outside the work zone, such as eating areas. |  | 2M | Supervisors to check all controls in place and followed Workers to follow controls and make supervisor aware of any issues |
|  | Musculoskeletal (MSD) injuries | 3H | - Materials/equipment placed as close to the work area as possible - Weight of an object should be known; avoid lifting loads more than 1/4 of your body weight - Do not use extreme force to move items - Hold lifted items close to the body whenever possible: - Keeping knees bent and back straight and lift, unload keeping knees bent - Use team lifts and mechanical means for heavy items - Schedule regular breaks and practice job rotation - Use long-handled tools to clean outside of the toilet, mirrors and other surfaces to reduce over-reaching, bending and twisting - Use sponges and brushes that flex to the shape of the surface being cleaned to avoid awkward positions - Position smaller bins on an elevated surface before emptying the contents (change the liner); this will reduce bending and twisting - Ensure equipment is suitable for the task. E.g.: - Light-weight bucket/mops (with an adjustable handle and long-handled wringer) - Mops/brooms with extendable handles - Trolleys for buckets/mops - Long-handled tools with swivelling heads for cleaning cramped areas such as toilets - Ensure: - Work in a small section to avoid overreaching - Extend handle to clean around fixtures to avoid bending, reaching and kneeling. - Emptying wheelie bins: - Where possible on hard surfaces, use two hands and push bin (on loose gravel or other soft surfaces pulling may be easier) - Ensure wheelie bin is not too heavy or overloaded, test weight before moving - Move one bin at a time. Do not attempt to pull or push two bins at once - Use the flattest route possible (avoid steps or ramps where possible) - If you must move a wheelie bin up or downstairs, always ensure that the bin is below you. |  | 2M |  |
|  | - Slips, trips & falls | 3H | - Maintain housekeeping throughout the shift & clean-up - Clean up spills immediately - Ensure sufficient lighting to detect changes in level (using temporary light as required) - Do not jump from elevated edges >180mm, step carefully and use prepared access areas - The work area is clean and uncluttered as possible - Locate equipment where it will not become a tripping hazard - Check for stored items, corners or other obstructions that could cause tripping - Ensure there is room to manoeuvre and no obstacles in the way - Check the end destination is prepared correctly for placement of equipment and materials - Ensure footwear is suitable. Snug-fitting shoes/boots with flat, non-slip soles, no loose soles, long laces, oily soles, or caked with mud and other contaminants |  | 2M |  |
|  | - Electrocution - Injury - Tool malfunction - Fire | 4A | - Use power tools only for the purpose specified by the manufacturer - Pre-inspect and operate tools following the manufacturer’s instructions - Ensure operations manual is available, read and understood - All power tools and leads are tested and tagged and are current - Use electrical sockets protected by RCD (safety-switches) or use portable RCD devices - Ensure switchboards have appropriately rated circuit breaker - Always ensure that the tool is switched off and power isolated before a pre-start check, adjusting, changing set-ups or repairing - If damaged or unsuitable for the task do not use. Take out of service immediately and apply LOTO procedures. |  | 2M |  |
|  | Injury to site workers | 3H | - Display relevant signage. E.g. Closed for cleaning, wet floors - Only remove signs when areas are dry and ready for use - Do not leave equipment unattended - Keep equipment to the side of walkways allowing space for the others to pass. |  | 2M |  |
|  | Inhalation of dust - Respiratory damage - Silicosis | 4A | - Wear disposable face masks in dusty conditions - Disposable face masks must: - Be fitted and used according to manufacturer’s written instructions - Fitted tightly. Check the tightness of the headbands and the operation of the one-way valve. (If fitted.) - Be replaced as required. Facemask life will depend upon the amount of air-born dust and usage - Use industrial vacuum cleaners may be portable units, equipped with high-efficiency particulate filters (HEPA filter) or equivalent technique - Wear disposable or washable protective clothing - Rotate workers to reduce exposure. |  | 2M |  |
|  | - Contaminated materials - Needlestick injury - Viral or bacterial infection/ disease | 3H | - Ensure vaccinations (such as Hepatitis B, tetanus.) are offered for staff - people with known allergic responses should consult a doctor and ensure appropriate kit is available at all times (Including EpiPen - in date). - Ensure that all workers are trained in “Standard Precaution” procedures. This involves treating all biological materials (such as blood, human or animal tissues) as infected - Have a “Sharps Disposal Kit” available to use - Use tongs to pick up needles and dispose of in a sharps container - Wear gloves at all times - Pick up any rubbish or foreign material with tongs and place in a waste bag - Wash hands thoroughly with warm water and soap, after removing gloves - Change gloves after each exposure - Dispose of your used gloves as you would for contaminated materials - Provide decontamination kit, including: - Bleach solution (1 part bleach to 10 part water – 1:10 – prepared less than three days previous) - Disposable gloves and apron, shoe covers (if relevant), paper towels and tongs. |  | 2M |  |
| - HRCW On completion | Unauthorised access | 3H | - If acceptable, remove or add barricades. |  | 2M | Supervisor to confirm all workers have signed out Workers to comply with controls |
|  | Waste | 3H | - Remove all waste and place in an approved waste disposal location. (No illegal dumping) - Clean reusable cleaning items, such as mops, using hot water, and completely dry before re-use. - Buckets and other cleaning equipment should be emptied and cleaned and allowed to dry completely before re-use. |  | 2M |  |
|  | Contact with electricity | 3H | - Disconnect power tool/extension leads from power point before winding up so that you don’t get a shock if the lead is damaged. |  | 2M |  |
|  | Security breach | 3H | - All personnel sign-out on Site Register. |  | 2M |  |
|  | Vehicle/people impact | 4A | - Stay to designated access and egress routes - Maintain awareness of surroundings. |  | 2M |  |
| - HRCW Emergency response | - Injury - Fatality - Environmental damage | 4A | - For police, fire or ambulance call ‘000.’ - Follow site emergency and evacuation procedures - A communication system is available, e.g. a mobile phone or radio - Check for dangers to self before helping others - Maintain control of the area and stabilise the situation - Apply first aid to the injured worker - Complete an incident report - Refer to your SWMS implementing instructions for further specific emergency responses. |  | 2M | Supervisors and workers ensure controls followed |

| Overall Risk Rating after Controls |  |  |  | 1 - Low |  |  | 2 - Moderate |  | 3 - High |  |  | 4 - Acute |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Permits |  | Not applicable |  | Hot Work |  | Confined Space |  |  | Local council |  | Excavation |  |  | Lift (crane) |
|  |  | Working at height |  | Restricted access |  | Asbestos remediation |  |  | Other? |  | Other? |  |  | Other? |
| Plant & Equipment |  |  |  |  |  |  | Hazardous Substances |  |  |  |  | Supervisory Arrangements |  |  |
| Electrical tools and leads |  |  | Tested and tagged quarterly |  |  |  | List hazardous substances taken on-site and have the SDS on-site. |  |  |  |  | Audits Spot Checks Reporting systems Suitably qualified supervisors for job Direct on-site supervision Remote site: communication systems/schedule Other? |  |  |
| Hand tools - Meet AS/NZS |  |  | Regular visual inspection |  |  |  |  |  |  |  |  |  |  |  |
| Ladders - Meet AS/NZS |  |  | Inspected and tagged out if damaged |  |  |  |  |  |  |  |  |  |  |  |
| Mobile plant-specify |  |  | Inspected and tagged out if damaged |  |  |  |  |  |  |  |  |  |  |  |
| ? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| SWMS Sign-off |  | This SWMS developed in consultation and cooperation with workers and relevant organisation representatives. I have read the above SWMS, and I understand its contents. I confirm that I have the skills and training, including relevant certification, to conduct the task as described. I agree to comply with safety requirements within this SWMS, including risk control measures, safe work instructions, and PPE described. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Workers’ Name | Job Role / Position E.g. Supervisor, Worker, Trainee |  | Licences, competencies & qualifications (add as applicable) |  |  | Date | Signature |
|  |  |  | Type / Description | Class | Number |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |
|  |  |  | Construction Card |  |  |  |  |

| HIERARCHY OF CONTROLS |  |  |  | Most Effective |  |  |  |  |  |  |  | Least Effective |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Matrix |  |  |  |  |  |  |  |  |  |  |  |  |
| Step 1: Determine Likelihood: What is the possibility that the effect will occur? |  |  |  |  |  |  |  |  |  | Step 2: Determine Consequence: What will be the expected effect? |  |  |
|  | Criteria |  |  |  |  | Description |  |  |  | Level of Effect | Example of each level |  |
| Almost certain | Expected in most circumstances. |  |  |  |  | The effect is a common result. |  |  |  | Insignificant | No effect – or so minor that effect is acceptable. |  |
| Likely | Will probably occur in most circumstances. |  |  |  |  | The effect is known to have occurred previously. |  |  |  | Minor | Minor first aid treatment,minimal business disruption, minimal environmental effect. |  |
| Possible | Could possibly occur at some time. |  |  |  |  | The effect could occur. I’ve heard of it happening before. |  |  |  | Moderate | Serious injuries, medium business interruption, medium environmental impact. |  |
| Unlikely | Unlikely but possible. |  |  |  |  | The effect could occur, but I have not heard of it happening before. |  |  |  | Major | Extensive injuries/fatality, significant business interruption, environmental harm, prosecution. |  |
| Rare | Highly unlikely to occur. |  |  |  |  | The effect is practically impossible. |  |  |  | Catastrophic | Multiple permanent disability/fatalities, business failure, substantial environmental harm, prosecution/imprisonment. |  |
| Step 3: Determine the risk score: |  |  |  |  |  |  |  |  |  | Step 4: Record risk |  |  |
| Effect Likelihood |  | Insignificant | Minor |  | Moderate |  | Major | Catastrophic |  | Score | Action |  |
| Almost certain |  | 2 Mod. | 2 Mod. |  | 3 High |  | 4 Acute | 4 Acute |  | 4A: Acute 3H: High 2M: Mod. 1L: Low | DO NOT PROCEED until risk level is reduced; immediately introduce high-level controls. Re-assess before proceeding. Review before commencing work. Introduce new controls and/or maintain high-level controls to lower the risk level. Controls are to be monitored frequently. Maintain control measures. Be cautious when working. Monitor and review regularly. Record and monitor. Proceed with work. Regularly review risks. |  |
| Likely |  | 2 Mod. | 2 Mod. |  | 3 High |  | 4 Acute | 4 Acute |  |  |  |  |
| Possible |  | 1 Low | 2 Mod. |  | 2 Mod. |  | 3 High | 4 Acute |  |  |  |  |
| Unlikely |  | 1 Low | 1 Low |  | 2 Mod. |  | 3 High | 4 Acute |  |  |  |  |
| Rare |  | 1 Low | 1 Low |  | 2 Mod. |  | 2 Mod. | 3 High |  |  |  |  |